## Slide 1: Agile on Board or How We Do It at Intel
Artem Fedko
Copyright © 2013 Intel Corporation. All rights reserved
Intel are trademark of Intel Corporation in the U.S. and/or other countries.

## Slide 2: Embedded in a „normal” way
Requirements
Design
Code
Test
Integrate

## Slide 3: TTM & “Shift left”
Time to Market.
  In modern world the time to market for a new product generation is getting shorter and shorter.
Shift left.
  Deliver a high level of readiness early in the developing cycle.
Hardware
Firmware

## Slide 4: Agile

## Slide 5: Prototyping
What to do if there is no hardware yet?
Using a previous generation platform.
Hybrid Virtual Platforms (FPGA).
Simulation boards.

## Slide 6: Team members interchangeability.
High level programming.
Low level programming.

## Slide 7: Waterfall in agile disguise
Validation after Development.
DEV 1
DEV 2
VAL 1
VAL 2
Sprint 1
Sprint 2
Sprint 3
DEV 1
DEV 2
VAL 1
VAL 2
Sprint 1
Sprint 2
Sprint 3
Separating development and validation.
Feature development and its validation should be done in the same sprint.

## Slide 8: Multiple mini waterfalls
Waterfall inside single iteration.
DEV 1
DEV 2
VAL 1
VAL 2
Sprint 1
Sprint 2
Sprint 3
Sprint 1
Sprint 2
Sprint 3
DEV 1
DEV 2
VAL 1
VAL 2
Feature development and tests development should be done in parallel.

## Slide 9: Continuous testing
Test development along with firmware development process.
Test portfolio creation.
Regression testing.
Nightly testing.
Pass rate.

## Slide 10: Tests automation.
Automatic test environment.
Farm of the test sets.
Basic tests after each build.
Device Under the Test
Tests Framework
Tests Results

## Slide 11: Unit tests
Eliminates the number of issues on the early stage.
Decrease the validation team effort.
Decrease number of the potential defects.
Improve planning and team velocity.

## Slide 12: Customers feedback
Each sprint is a small product release.
Customer gives a feedback.
BACKLOG
Sprint
Sprint
Sprint

## Slide 13: Q&A